BMS Web Development Project Plan

Draft 1

Release 1 Functionality: Fully styled and functional Home Page, Personal Pages, and Blog with hard-coded info

Release 2 Functionality: Blog with admin pages and posting / commenting capabilities; Page templates and accounts for other registered users; Release 3+ planning

Release 3 Functionality: Online Store, SEO, Optimization across devices and browsers, other bells and whistles

SEPTEMBER

3RD: Project Plan

* MP&SA reviewed the project plan and signed off on the milestones
* MP&SA created wireframes for the necessary templates
* BC&SA setup github

10TH: Home Page and Full Wireframes

* Review wireframes with Brian and make any necessary edits
  + Attempt to get team sign off
* Make code changes to the Homepage
* Work on personal page wireframe and coding

17TH: Fully styled personal pages and blog

24TH: Initial personal content and blog content

OCTOBER

1ST: Get website online – RELEASE 1

8TH: Figure out code necessary for blog posting, commenting, admin pages, etc

15TH: Learn coding for above features

22ND: Continue learning code for above features

29TH: Build full blog functionality

NOVEMBER

5TH: Work on templates for other users

12TH: Finish template functionality

19TH: Test full functionality

26TH: RELEASE 2 and FUTURE PLANNING